460 Minutes  
  
10 JAN 2018-  
 Chad, Joseph, Matt, Emanuel, Brian, Max, Nick- showed up to the meeting on time  
 Austin had an engagement and will be filled in by his roommate Brian (team lead)

We worked on setting up github and google docs access to everyone

We spun everyone up on 450’s happenings and the scope of the project

For the 22nd we need an html page and javascript up and running

Matt’s job will be to set up an AWS account (shoot out account login info to everyone)

Brian is doing the database

Chad is doing html

Max is doing java script

Joseph is doing testing

Nick is doing logout

Austin is doing the html

Emanuel is doing login

Matt will also get the Gantt chart from Dylan

We shared phone numbers with Brian who will set up a group text.

17 JAN 2018-

Present - Brian, Matt, Austin, Joseph, Emanuel, Max, Nick

Absent - Chad (had an interview)

AWS isn’t needed

We will use godaddy.com

Need database first before we can get login and logout

Brian will setup godaddy

Discussed how to average and display schools clubs

We need to talk to chad to explain the mainstream mockup

Discussed price on godaddy

Matt with work with Joseph to create test cases

We agreed to front load the work and work faster than the Gantt chart

Everyone is where they should be progress wise

Emanuel create account

Nick create search function